|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks1 | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 |
| 1 | As a manager, I want to authenticate in restaurant billing system. So that, I can create account for this system | Design user interface for authentication page | 2 |  |  |  |  |  |  |
| Write code for authentication interface |  | 3 |  |  |  |  |  |
| Create database table for storing user information |  |  | 1 |  |  |  |  |
| Connect authentication page with database |  |  |  | 3 |  |  |  |
| Test the authentication page |  |  |  |  | 1 |  |  |

Sprint Backlog 1:

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks1 | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 |
| 1 | As a manager, I want an option to view the product inventory So that, I can find all the product easily. | Design user interface for product inventory | 2 |  |  |  |  |  |  |
| Write code for interface |  | 3 |  |  |  |  |  |
| Connect product inventory page with database |  |  |  | 3 |  |  |  |
| Test the page |  |  |  |  | 2 |  |  |

Sprint Backlog 2:

Sprint Backlog 3:

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks1 | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 |
| 1 | As a manager, I want to add items  So that, I can easily add all the product item in my system. | Design user interface for adding items | 1 |  |  |  |  |  |  |
| Write code for interface |  | 2 |  |  |  |  |  |
| Create database table for add any food |  |  | 1 |  |  |  |  |
| Connect page with database |  |  |  | 2 |  |  |  |
| Test the page |  |  |  |  | 1 |  |  |